Erick Alfaro

## Axiom - App (SEAT)

**In Progress**

- Ongoing enhancements: UI improvements for large data selections, and expanded filtering (voyage, booking channels, demographics, venues, NPS, promos, etc).

- Preparing to add support for smarter large-context models (gpt4o-mini, gpt4.1-nano) to enable deeper analytics.

Parimala

## Contact Center: Lead Scoring – CTI

**Completed**

- Model retraining and reproducibility process: now ensures consistent results across development and production Azure ML environments when using identical compute configurations.

- Automated threshold mapping function integrated into CTI workflow—thresholds for lead categories are now applied dynamically, reducing manual coordination with Siebel team.

- Refined probability range assignments for Royal and Celebrity brands, based on latest model outputs.

- Streamlined deployment and operations—model training can now be triggered via manual notebooks (not only via automated jobs) and asset bundle dependencies/ML Ops interactions reduced.

- Modified lead/quote views to support new river cruise logic; lead recategorization feature for Celebrity inference data delivered (with automated value reclassification).

- All recent process improvements and model retrainings for asset bundle handling, reproducibility and production consistency validated and delivered.

Erick

## Axiom – NPS Driver & Thresholds Analysis (SEAT)

**In Progress**

- Incorporating feedback from Consumer Insights (Hannah/Christina): shifting reporting to use standard deviations from mean for feature metrics, instead of NPS point increments.

- Validating and mapping feature lists to ensure all key drivers (including business-prioritized "holy 12") are captured.

- Ongoing: confirm groupings for highly correlated features, and ship-level vs. aggregate driver modeling logic.

- Building frameworks to separate driver importance models (predicting "likelihood to recommend") from threshold regression models (quantifying NPS impact).

Erick

## Axiom – NPS Driver & Thresholds Analysis (SEAT)

**Completed**

- Updated, delivered prototype dashboard for driver analysis using normalized feature sets (delta from average) with stakeholder feedback incorporated.

- Documented combined feature set and outlined multi-model (stacked) driver analysis approach; planned next steps to refresh all ship-level data per latest business mapping.

Christian, Erick

## MyCruise Recommender

**Completed**

- Unit testing now in place for all models; unit test now blocks new model deployments if unit tests fail.

- Created an optimized class to make OpenAI Azure GenAI calls at scale with retry logic and output schema validation.

- Recommendations went live for Digital on Friday 8/1. Recommendations were left running over the weekend on a small 5% of traffic. I believe they left add-to-cart and PLP over the weekend

- Endpoint that can serve 3k recommendations a second

- every recommender is using some combination of purchase history or clickstream interaction history with three broad categories of recommendations:

(a) naive: trending 30 days, trending 7 days, new products, etc

(b) association rules: customers who bought x also bought y

(c) for you: collaborative filtering with clustering

Erick

## Axiom – Medallia (SEAT)

**In Progress**

- Expanding comparative and filter capabilities (e.g., state-level NPS comparisons, nationality insights for non-US vessels, and RDSS cohorting).

- Adding new attributes and groupings (families, age, loyalty, casino, spend) to reporting workflows.

- SilverSeas brand data integration and fleet-level report rollouts for stakeholders (Laura, Gaby, Celebrity brand).

- Working on a PRELIMINARY report 4 days after sailing that would be sent to ship board for more immediate feedback loop.

Parimala, Erick

## Axiom – Guest Logs (SEAT)

**In Progress**

- Received mapped acronyms from business. Need to integrate into existing AI extraction pipeline.

Gaurav

## RoyalOne Community

**In Progress**

- Analyses in progress: deep-dive on the correlation between app engagement journey (pages/sessions) and pre-cruise purchases, segmented by meta product, booking timing, and spend.

- Ongoing: summarizing first purchase category insights and related revenue/PPT to share with stakeholders (for review/next steps).

Gaurav

## RoyalOne Community

**Completed**

- Delivered in-depth exploration/box plots showing the timing and sequencing of pre-cruise purchases by product type, including demographic and behavioral signals.

Ayon Ghosh

Win-on-Waste

1) developing MDR - V1 models and pipeline

2) Fixed missing pax count and meta product code issue (stemming from source files) in Q control - windjammer Pipeline

3) Monitoring and generating accuracy reports of 4 pipelines launched on 8/1 (last week)

Mert:

MIAP

- Revamping the MIAP WebApp to mimic the same data visuals as the GMO App. (The GMO App auto-generates data visuals from the MIAP API based on a plot layout definition file.)

- Presented SeaEvents GenAI data analysis to Marine Safety leadership, receiving very positive feedback. The Safety team has made significant requests from our team; however, lack of capital is concerning for these non-revenue-generating projects.

- Improved the Stability ChatBot Agent with an enhanced agent definition and updated the model to Claude 4.0.

- This stat must be highlighted in the summary: Revised MIAP savings fuel savings to date to $5.65M or $1.55M for 2025, after bug fixes and closing tickets on SmartSheet issue tracker. Added missing fuel savings from SM energy audit as well.

Mehdi:

MIAP

- Finalized the Random Forest (RF) and XGBoost (XGB) regressors and evaluated their performance on stability data.

- Constructed a test dataset using data from the "SYScopeMenu" table and performed predictions with the trained models.

- Converted the continuous target variable into categorical classes to facilitate classification tasks.

- Developed classifiers for datasets with 5, 10, 20, 30, and 50 classes, employing equal-sized binning strategies for each.

- Conducted evaluations of the classifiers using precision, recall, F1-score, and confusion matrices. Additionally, performed regression-style assessments by calculating the average values within each bin.

- Confusion matrices look promising but still need improvement, hopefully by using more training data.

Reza:

MIAP

- Identified saving opportunities using the AHU anomaly model for the following ships. Ships are being contacted with reports including lists of AHUs and possible reasons:

  - Summit: 42 kW - accepted by the HVAC engineer (~18k $)

  - Millennium: 72 kW - accepted by the HVAC engineer (~30k $)

  - Harmony: 35 kW - contacted the HVAC engineer (~15k $)

  - Beyond: 20 kW - contacted the HVAC engineer (~8k $)

  - Quantum: 24 kW - contacted the HVAC engineer (~10k $)

- Total savings: 193 kW (~81k $) if all are approved. Will update status accordingly.

- Updated pump power calculations/models and baselines for the Millennium Class.

Mashhad:

MIAP

- SM is saving 25 kW, and ML is saving 70 kW. We contacted the ship, and they resolved the initial issue; however, the deviation for ML is still ongoing. We should reach out again to review the drop and identify the root cause.

- Prepared a presentation covering ML, SM, IN, and AD to discuss with the engineering team. The goal is to pinpoint issues and explore further energy-saving opportunities.

- For AD, there is a saving potential of 300 kW, and for IN, 220 kW. We held a meeting with HVAC engineers to investigate root causes. For IN, chilled water temperature setpoints appear problematic; for AD, the issue likely lies in the sequence control of the chillers.

- Worked on adding ventilation fan ratio plots to the GMO dashboard. Encountered some access issues but successfully resolved and debugged them.

- Worked on data issues for the ML class involving temperature data from the Eniram API and Valmet API. Also debugged problems for the GMO web.

Ram:

MIAP

- This week:

  - Worked on the MIAP ETL process, implementing intermediate result storage in a table to enable Spark to roll back and recompute in case of errors.

  - Explored broadcast joins and repartitioning techniques for Silver Analytics, though further investigation is needed to optimize these processes.

  - Updated data types and formats in Ignio for JDE, AMOS, and Crunchtime data. The Ignio team is currently receiving data daily.

  - Progressed on Safety Culture data for the Data Feeds category, which includes 22 endpoints. Working to retrieve data up to the Bronze level and have reached out to the team for additional inputs on incremental loading.

  - Eniram incremental and historical workflows are scheduled and running smoothly in QA.

- Next week:

  - Need to move Eniram incremental to production.

  - Need to work on Safety Culture silver table data loading.

Will:

MIAP

- Fixed data issues with VFR tags in ML/RD class.

- Implemented ADTK regression outlier removal in the overall model.

- Implemented CurveFit model as the base model for both individual and overall power plant models.

- Testing new regressor outlier removal and CurveFit model in QA.

Brendan:

MIAP

- Removed email notifications for job failures in the MIAP QA environment.

- Changed all jobs in the MIAP QA environment to run weekly instead of daily.

- Refactored Fuel Forecast API code to improve reusability and define standards; 80% complete with reusable framework.

- Completed templatizing the model split functionality for reusability in models across ship areas for the Fuel Forecast API.

- Reduced concurrency and increased worker cluster size in MIAP Machinery Analytics workflow to fix workflow failures caused by driver out-of-memory errors.

- Cross-trained Maritime Safety developer on the new MIAP production deployment process and development best practices.

- Helped Data Scientist troubleshoot MIAP API local development environment issues.

- Met with the CAP support team to discuss expectations and establish a better communication and feedback loop.

Ben & Camila

Supply Chain Optimization (IBP)

Next Steps

- Complete Guardrails testing and obtain final sign-off for the new ship automation

- Finalize uniforms feature engineering and apply results to all model versions

- Complete Yan reviews for Silversea expeditions and inventory variance

- Progress feature engineering rollout for next-generation demand models toward production readiness

Ben & Camila

Supply Chain Optimization (IBP)

Expedition items for Silversea

- Status: Delivered; awaiting review from Yan

- Notes / Risk & Mitigation: Yan review timing could delay acceptance. Mitigation: align review schedule with Yan and secure quick sign-off; monitor review SLAs.

Ben & Camila

Supply Chain Optimization (IBP)

Silversea Unhealthy Inventory Variance

- Status: Delivered; awaiting review from Yan

- Notes / Risk & Mitigation: Yan review timing could delay remediation. Mitigation: coordinate review dates and escalate if delays arise.

Ben & Camila

Supply Chain Optimization (IBP)

Uniforms model cleaning

- Status: In progress

- Description: Working on the probatus section to evaluate more features and grouping columns by crew to identify the most predictive features; plan to apply these findings across all versions of the uniforms model

- Next steps: Finalize feature set and propagate improvements across all versions

- Notes / Risk & Mitigation: Additional feature selection and grouping work may extend timelines. Mitigation: lock a minimal viable feature set quickly and push improvements across all versions once features are confirmed.

Ben & Camila

Supply Chain Optimization (IBP)

New ship automation

- Status: In progress

- Description: Integrated the new ship code into ETL, Demand, and Guardrails for Ben’s HF&B model

- Progress: ETL and Demand tests passed with no errors; Guardrails testing is halfway complete; Final review in progress

- Next steps: Complete Guardrails testing and obtain final sign-off

- Notes / Risk & Mitigation: Guardrails progress may impact the overall timeline. Mitigation: prioritize remaining guardrails test cases and align with stakeholders to secure timely final review.

Ben & Camila

Supply Chain Optimization (IBP)

Brand substitutions

- Status: In progress

- Description: Updated the brand mapping in the Guardrails code

- Next steps: Final review and sign-off

- Notes / Risk & Mitigation: Final sign-off could face delays. Mitigation: escalate to owners for a firm sign-off date and communicate blockers early.

Ben

Supply Chain Optimization (IBP)

Feature Engineering for next-generation demand models (RCI/CCI) with Cursor Agentic AI

- Status: In progress

- Completed features:

  - Rolling Autocorrelation: TSFresh-style lag correlations for seasonality detection

  - Fourier Approximation: Trigonometric correlations for periodic pattern recognition

  - Change Point Detection: Variance ratio analysis for structural breaks

  - Trend Analysis: Rolling regression slopes for demand trajectory

  - Peak Detection: Rolling peak counting for consumption spikes

  - Complexity Analysis: Differences patterns for demand irregularity

  - Ship Class Learning: Cross-ship intelligence within the ship class and pattern recognition

- Next steps:

  - Bayesian Ensemble: Multi-model ensemble with model evidence computation (Random Forest, GBT, Linear Regression, Decision Tree)

  - Cross-Validation: 5-fold CV for model evidence estimation

  - Uncertainty Quantification: Bayesian Model Averaging with credible confidence intervals

  - Model Evidence: Marginal likelihood computation

  - Posterior Weights: Automated model selection based on evidence

  - Complexity Penalties: Automatic Occam factor for model selection

  - SHAP Integration: Ready for explainability

  - Production Implementation: Scaling and performance readiness

- Notes / Risk & Mitigation: Productionization and integration complexity introduce risk to on-time rollout. Mitigation: implement robust cross-validation (5-fold), model explainability (SHAP), and plan for phased production rollout with performance monitoring and rollback options.

Mirielle

Contact Center: Lead Prioritization

Collaboration with Siebel Team

- Status: Setting up all lead types for ingestion into Siebel; ongoing iterative testing with the Siebel team

- Notes / Risk & Mitigation: Potential data-type discrepancies and ingestion failures could slow progress. Mitigation: continue iterative testing, document data lineage, and resolve data quality issues promptly.

Mirielle

Contact Center: Lead Prioritization

Exploratory Data Analysis (EDA) to Support Lead Accuracy Investigation

- Focus: Identify discrepancies between CXLD bookings shown in the revenue dashboard

- Activities: Email EDA; Phone Number EDA; Lead Count by Type

- Notes / Risk & Mitigation: Discrepancies in revenue dashboard data may persist. Mitigation: complete EDA findings, implement data quality checks, and adjust ingestion pipelines as needed.

Mirielle

Contact Center: Workforce Planning – Staffing Model Development

Work Completed – Data Preprocessing

  - Updated and reviewed LOB mapping for Casino

  - Ran basic forecasts for all 13 LOBs (ongoing)

  - Met with Jason’s team regarding office shrinkage data

  - Notes / Risk & Mitigation: Office shrinkage data involves complex queries that require additional time. Mitigation: document requirements, prioritize high-impact queries, and pursue phased delivery.

Mirielle

Contact Center: Workforce Planning – Staffing Model Development

Next Steps – WPS Staffing Model Development
4) Run the FTE model for all 13 LOBs using the basic call volume forecast
5) Build data visualizations and forecasting app section

Notes / Risk & Mitigation: The basic forecast is for app functionality and testing rather than precision; updated shrinkage data will be addressed later. Mitigation: clearly separate MVP features from future enhancements and track as phased deliverables.

Note: APP Version 01 will not include updated office shrinkage data; this will be addressed later, as it is not currently a priority. The basic forecast is primarily intended to support development and testing of the app’s functionality rather than high accuracy at this stage.

Jamie, Bao, Caleb

Interns

- Jamie Gonzalez, Bao Le, and Caleb Sharkey

  - Status: Capstone presentations completed; graduates of the Royal Caribbean Internship program

  - Next steps: All three offered full-time positions, starting 8/8

Mirielle

Contact Center

Outlook / Next Week Focus

- Finalize Siebel lead ingestion configurations and resolve any remaining data ingestion issues

- Complete FTE modeling for 13 LOBs and begin building visualizations and app components

- Advance internship program toward full-time onboarding for the three graduates.

Cihan

PCP Pricing Automation

Weekly Update:

1. Project OBR Revenue Analysis

◦ Completed exploratory data analysis (EDA) to uncover key insights:

▪ Analyzed participation rates for Cococay.

▪ Investigated differences between repeat vs. non-repeat customers.

▪ Explored revenue patterns across cabin classes.

▪ Assessed booking channel performance on sales

▪ Conducted analysis of metaproduct data.

▪ Segmented customer behavior by age groups.

Cihan

Digital App Analysis

Project App Review with Digital Team

◦ Ran the second version of the topic classifier to refine topic and description analysis.

◦ Generated initial results from the updated model.

◦ Will schedule meeting with stakeholder (Jaime) to review findings and gather feedback.

Aagam

RCI Revenue Management Automation

Delivered the first iteration of PRE-Logic enhancements, analyzing look-back vs look-forward track variance as part of the PRE. The business wants to test several more iterations including week-to-date considerations and varied weekly weightings. There will be a follow-up with the business in a couple of weeks.

Aagam

CEL Revenue Management Automation

Delivered the first iteration of PRE-Logic enhancements, analyzing look-back vs look-forward track variance as part of the PRE. The business wants to test several more iterations including week-to-date considerations and varied weekly weightings. There will be a follow-up with the business in a couple of weeks.

Atefeh, Lamis

RCI Revenue Management Automation: Elasticities

Elasticity 4.0 was fully integrated into the pipeline, generating pricing recommendations that were validated by the team. Prices are in line with business expectations. However, during testing, we discovered that VPS data provided by revenue planning did not separate balconies and neighborhoods when calculating cat_class lafs. We are making updates to the feature store to recalculate lafs properly from another VPS dataset provided at the category level.

Kevin

RCI Revenue Management Automation : Baskets

Initial web-driven baskets were presented to Chris and Eddie. Next week's RMA alignment meeting will be focused on how best to integrate web-based baskets to existing business practices.

Michelle

RCI Revenue Management Automation: Category Gapping

Integrated cat-class doubles in gap optimization. testing is in progress for gty lead 3.0.

Bernard

RCI Revenue Management Automation: SPI

FIT Track Setting through SPI has greatly improved model fits after smoothing training data targets. Findings were shared with Nick who provided positive feedback on track targets with minimal changes to better account for holidays by reducing smoothing in surrounding holiday weeks.

Doug

CEL Revenue Management Automation: Inventory Automation

Groups replenishment delivered to the business, now running daily at 7:15 in prod.

Lekha

CEL Revenue Management Automation: Elasticities

Backtesting framework presented to Anastasia and team, with positive feedback. This framework is being used to validate model improvements from inclusion of features from RCI model including booking wave flag and spline based binning.

Michelle

CEL Revenue Management Automation: Category Gapping

GTY-Lead 3.0 code improvements now have the optimization running in 10% of the time, making it feasible for production.

Bernard

CEL Revenue Management Automation: SPI

SPI improvements have reduced some overfitting that existed in the base model. Next steps on SPI include relaxing some of the normalization that led to too much sparsity, and analyzing timing of model training surrounding Laura's policy changes. Worked with the business to better understand the web-based baskets and comparison to existing baskets for suites and MTRB.

Jesse

SSC Revenue Management Automation:

PRE is now ready for use in an A/B test on ~80 sailing pairs. Gaining alignment with the business on 8/8 to begin test.

Ignacio

PCP Automation:

Continued development of EDA on shoreX with an initial focus on the waterpark. Collaborated with the digital team to better understand some of the requirements on promotion upload file to be able to test on specific sailings and products. There is a current blocker with DE/Platform where data is not able to be uploaded to UC. Platform is working through resolution.

Kartik & Kevin

Loyalty:

Prepared an analysis on earn rate per point to ensure that point redemption from co-brand pilot does not exceed the earn rate from typical cruising behavior. Awaiting refreshed percentages from the bank on how many guests spend more than the threshold to refresh power analysis for each brand, because the first percentage was a combined view. Awaiting OBR data for spend to save analysis due to be provided on 8/8. Confirmed with RCI OBR team (Austin Schladant) that no data had been shared for validation thus far, a requirement for the updated data delivery.

Ignacio, David

PCP Automation

Met with Senior Stakeholders to strategically refine upcoming CAR requirements.

Focused on ensuring that Mass Promotions Automation becomes a core requirement of the next CAR and the AI team can assist the OBR teams in streamlining the process.

For the purposes of PCP Automation, Promotional discounts will be the key unlock for realizing all future pricing automation. This is because of fundamental limitations in how often we can change the base-rate (which will usually be a price hike to ensure guests always have the perception of a discount)

Glen-Erik, Eswar

RCI: Revenue Management Automation

- Partition issue fix in to_fcst_current_date, to_fcst and max_rev notebooks for all drink packages, almost modifying 12 notebooks.

- Identified the root cause of tables producing no rows sometimes, as DE team is refreshing the tables under schema "cmrs_ods_score" multiple times a day, each time deleting these table and creating it again. When the workflow is running at that time, as table is showing no rows and throwing errors. This is issue is bought up to DE team and advised them to do upsert or overwrite operation instead of delete & overwrite.

- Help in providing code to achieve multiprocessing in GTY Leads project and reduce runtime of 3hrs.

- Incorporating data validation framework to TAP SUITES project

- Feature store queries review and discussion with DE team to migrate feature store tables to prd_gold catalog.

- Added file arrival based trigger to TAP_CEL_Event_Driven and productionized the project.

- PR reviews and monitoring CI/CD deployment pipelines