This Week — 3 Key AI Achievements

- Marine Operations Optimization: Team delivered a capital-allocation optimization model covering more than 1,200 GMO projects, giving the GMO finance team a structured way to prioritize projects by drydock dependencies, budget constraints, and risk score, and productionized the Polaris port-and-berth app by resolving all bugs and vulnerabilities

- New AXIOM Delivery Updates: Team put the divisions metadata GitHub Action into production, standardized the Guest Logs table for cross-source tracking and generated first outputs from the Concept Testing Lab, expanding reusable GenAI reporting and analysis capability.

- Royal Beach Club Testing: Team delivered a preliminary Royal Beach Club “Kids Free” A/B test that showed while "Kids-free" test group raised booked APDs, the simpler control pricing drove higher volume and stronger over flash-sale revenue.

Near Term — 5 Focus Areas

- CAM Demand Forecasting CAR: Was expected to be submitted today, and the team addressed Martha’s concerns about agent scope in the CAR; however, because Martha is on vacation and has not yet indicated full support, IT Finance has postponed all five CAM-related CAR submissions until 6/12.

- Win-on-Waste Computer Vision Pilot: Team is moving from proof of concept into pilot data collection using iPad images and waste weights to build image-based food waste labeling and estimation.

- Revenue Management Demand Forecast Readiness: Team is improving demand-model signal quality, validating feature-store inputs, and preparing deployment workflows to support the next demand-forecast release in two weeks.

- Deployment Common Platform Rollout: Team is executing the shared RCG Alpha GitHub model and joint deployment web app to create one standardized deployment architecture across the brand and revenue planning teams.

- NewBuild CAR and Observatory Expansion: Team is drafting the NewBuild CAR for executive review, while extending the AI Observatory with vision-model parsing and a new vectorized onboarding data source.