Proud:

Supply Chain: Positive feedback for overall Supply Chain optimization work, including AI forecasting, by IBP Steering Committee (includes CFO, Finance & Hotel Operations Leaders). Naftali afterwards shared an email with Jason highlighting the significant progress being made. Team completed Uniform Demand ETL and Demand Forecast MVP. Future focus on developing Uniform Demand Forecast Model Validation & Guardrails and productionizing Silversea Demand Forecasts.

Hotel Operations (CEL): Delivered updated 2025 NPS targets (and other required Medallia metrics) based on AI forecasting from historical trends + seasonality.

Revenue Management (CEL): Delivered (a) Basket CoV Analysis & Monitoring Dashboard that will enable Revenue Management teams to track how well the booked positions of basketed sailings, sharing substitutable demand, pace together (which is revenue-optimal) and (b) GTY-Replenishment Inventory Automation algorithm that automates business rules at scale. Future focus areas will be analyzing the recently completed T4 AB Test, developing a track optimization process to incentivize sailing alignment (MTRB), and expand products covered by an elasticity model upgrade (i.e. Europe and Caribbean.

Revenue Management (RCI): Upgraded the GTY-Replenishment Inventory Automation algorithm to use Data-Driven rules (vs Business Rules) and shared a POC for a new Sailing Performance Index (SPI) model that includes additional features (seasonality & holidays). Future focus will include more business factors into the SPI model and update pricing elasticities for use in Track Optimization.

Revenue Management (SSC): Delivered a MVP PRE pricing recommendations (binary pricing recommendations) for business teams to review. Future focus will address constructive feedback by the business teams and development of a pricing elasticity model.

Digital: Sharing popular & trending product recommendations at sailing-level with the Digital Engineering teams through a modified Databricks API endpoint. Updated the Guest-Services Chatbot Performance Dashboard based on constructive feedback.

Marine Operations: Completed Utopia of the Seas data tag mapping (necessary to extend existing AI solutions) and created an in-house tool for calculating local time (replacing a vendor solution). Future focus on developing a Fuel Forecasting CAR, integration of power plant performance modeling on ships with volumetric flow meters, and developing service power model baselines.

E-Commerce: Completed stakeholder requested fixes/maintenance of models & dashboarding tools. Future focus on improving audience sizing calculator.

Concerned:

PCP Pricing Automation CAR: Concerned the Digital teams are reducing the planned work scope for the 2024 PCP Pricing Automation CAR, which could impact the committed revenue return. The approved CAR explicitly mentions the Digital teams would create an API, or a comparable bulk-upload tool, for the Onboard Revenue teams to rapidly update pricing/promotions using automation. Unclear if this committed functionality will be delivered in this CAR.

SSC Revenue Management CAR: Concerned that recent RoyalX delays may hamper the ability of RM + DA2I to build revenue-optimizing automation within 2-3 years. Exploring whether to alter CAR scope to include writeback capabilities to SSC’s existing reservation system (Res2.0).

Excited:

Medallia GenAI Pilot Use-case: Established use-case for Medallia Survey data and began development of the LLM-based text comments tool, which includes Summary, Sentiment, Topic Classification(s), and Entity Recognition. PoC expected in 6 weeks and delivery by November.

Other GenAI Pilot Use-Cases: Team met with (a) Crew Care teams to align and plan on a new GenAI use-case to report on crew intents to the Contact Center and (b) Deployment Teams to use GenAI to clean-up Port Codes from Competitive Web-Scraping.

Loyalty: Aligned with Deloitte & E-Commerce Analytics teams on updated Loyalty Simulator Requirements. Integrating Silversea ticket data & RCI/CEL Casino points into Loyalty Simulator and validating new consumer segments created by Deloitte Data Scientists.

Win-on-Waste (WoW): Aligned with business stakeholders to solicit constructive feedback from chefs (end-users) for Specialty-Dining demand forecasts during an upcoming change-management trip to Wonder of the Seas. Completed unit-testing for the backtest pipeline and enhancing the demand forecasting modeling approach for Main Dining Room.

WoW
-Backtest PL unit testing for MDR
-Developing the approach 2 complex modelling for MDR

Loyalty
- Working towards integrating Silversea data into Loyalty Simulator
- Working towards integrating Casino points into Loyalty Simulator
- Workshop with Deloitte to align on Simulator Requirements
- EDA, Investigation on SSC datasets

Digital - Recommendations Engine
- Modified the API endpoint to return popular and trending product at the sailings level
- Worked with Engineering to modify API outputs to a specific agreed upon JSON format

Digital - GS Bot
- Updated the GS Chatbot dashboard; added line graph for average adoption rate for the last 12 sailings and other aesthetic changes

Hotel Operations (CEL)
- Delivered initial Targets for NPS and all other required Medallia metrics
- Conducting EDA to Evaluate model performance across all metrics

Medallia Topic Classifier
- Continued Development of comments analyics for Medallia comments which includes Entity Recognition, Summary, Sentiment, and Topic classification.

Excited: 
- Met with Crew Care team to align and plan for new GenAI use case 
- Met with Deployment team to assist with Port Code clean up task

CEL

Recently Completed

Basket CoV Analysis and Dashboard

GTY-Lead AB Test In Progress

New Hire Offer Accepted

GTY Replenishment v1.0 Biz Rules by Meta

In Progress

T4 Test Results Analysis

Elasticity Model Addt’l Granularities (EUROPE, CARIB)

Choice Model Feature Table Construction

MTRB adoption for CEL

To Begin

APD Track

GTY-Lead Trade-Up Models

SPI for CEL

RCI

Recently Completed

New Hire Offer Accepted

SPI Model Development (Holidays, Full Year)

Data Driven GTY Repl parameters designed for each Meta Product

In Progress

Brand + Minor Meta Elasticities (To use in Track Opt)

PRE Code Updates and Refactoring (Biz Rules, Old Accenture Code)

SPI Model Development (Business Factors)

To Begin

Additional Elasticity Model Upgrades (MLFlow, Re-Training, Metrics)

SPI Model Development (Management Factors)

Data-Driven Mandatory Occupancy

SSC

Recently Completed

Track Feature Tables

Booking, Price feature tables at additional granularity levels

First PRE v0.5 mvp recommendations

In Progress

Feature Engineering for Elasticity Models

Fit initial regressions for Elasticity Models by Area + Additional Granularities

Business Team Review of first PRE recs

To Begin

Business Rule Refinement of PRE Rules (after Review)

BPO: P2P vs D2D

BPO: Category Gapping

OBR

Recently Completed

Perfect Day Cabanas elasticity MVP analysis

First recommendation of Optimized APDs by Month, Meta

In Progress

Business Review of First Recommendations

To Begin

Meet with Digital team to review and prioritize asks of Azure --> Hybris Upload

Perfect Day Cabanas elasticity by Cabana Type

Optimized APD recommendations by Cabana Type

AN IoT flow deployed to production.

Replaced Eniram's local time calculation with an in-house model.

Completed Utopia data tag mapping

Working towards integration of power plant calculations for ships with volumetric flow meters

Progress with service power model baselines

Completed first round results for global berth database per Fleet Captains request

Update for E-Commerce

- Optimizations/maintenance

  - Fix copy_to_oracle pipeline authorization issue

  - Fix date format in dashboard

  - Fix txspend data leakage*

Pending Tasks

- Improve Audience Sizing Calculator metrics

Update for Loyalty

- EDA on latest segments table from Deloitte

Global Supply Chain Business Planning:

Uniform Demand Modeling

- ETL work completed, and final dataset is ready for demand modeling.

- Demand modeling code completed

Next Steps:

- Demand model result validation and review of SHAP Feature Importance and Model Error

- Demand Model Guardrails for Uniforms

- Demand Model Pivoted and Unpivoted Reporting

- Silversea Model Productionization

- Silversea Reporting

- Finance Base Rate Reconciliation Tool Updates