Proud

- Deployment: Met with Deployment teams to present Gen-AI based Port Mapping tool with positive feedback. Working now towards mapping CruiseMapper ports.

- Loyalty Simulator: Created a PoC Spend model that forecasts guest spend based on prior behavior and itinerary with promising results (30% MAPE). Next steps are to complete enhancements to a tri-branded Clustering Model to incorporate Silversea customers (but only will include Ticket data until Data Engineering can provide onboard revenue data).

- Medallia GenAI Pilot Use-Case (Hotel Operations): DS team delivered the initial topic classifier model, which includes text summarization, sentiment, entity recognition, and topic classification and fixed the Legacy Medalla Sentiment dashboard. The team is now focusing on building AI-generated drill-drown reports to monitor KPIs. Expecting delivery of the Medallia GenAI pilot by end-of-year and a pilot ready for crew testing by early November.

- NPS Target Setting (Hotel Operations): Completed a report to summarize feature importance of Medallia metrics predicting NPS. The RCI guest Strategy & Analytics team has expressed interest in the team adapting the NPS Targeting Setting tool for the RCI brand.

- PCP Pricing Automation: DS Team completed the MVP Cabanas Elasticity Pricing Model and aligned with Digital teams that Globant SoW for Writeback Capability will be signed by EoW. Next steps are to productionize initial MVP models and begin work on a Dynamic Pricing Algorithm for Cabanas.

- Revenue Management (RCI): DS Team expanded FIT berthing automation capabilities to ICON-class ships, which includes unique business logic, and completed PRE output enhancements/fixes requested by RM. MLOPs Team continued to work on PRE code-refactoring, completed Group gapping testing (will be live next week), and Unity Catalog Migration. Planning to productionize MVP SPI model soon and begin integrating SPI into TAP automation projects.

Excited

- App Incremental Revenue Analysis (Digital): Team is assisting Andrew Smith and Liz Oates in estimating the incremental revenue benefit of the Digital app.  Team is developing regression models to isolate the incremental impact of the app on ticket bookings and precruise revenue from environmental confounds. Early results of the regression analysis expected next week.

- Lead Prioritization (Contact Center): Retraining the Booked to Cancel model (RCI/CEL) to prevent target leakage and aligning on an approach to adapt CTI Lead Prioritization for CEL.

- Marine Operations: DS Team completed multiple bug fixes / enhancements on Digital Twin modeling framework and working on Dynamic Fuel Oil Consumption and Fuel Curve models. Preparing to submit the Fuel Forecasting CAR soon.

- PCP “MyCruise” Product Recommendations (Digital): DS team is adapting the PCP Product Recommendations for additional use-cases by the Emails team and created a workflow this week that updates all Product Recommendation Data. Working with business units to create an automated workflow that makes product recommendations available in Salesforce for usage by the Email team.

- PROPEL Targeted Offers: MLOPs Team added two additional ships in the development environment and completed other bug-fixes/enhancements. Working on migrating offer configurations to Sharepoint Lists (for more robustness over Excel) and adding new business rules for midpoint of cruise.

- RCG-GPT: Based on alignment with Martha, Jairo, and Ernie this week, RCG-GPT terms of use will now allow users to upload non-public data and remove PII filters. MLOPs team updating terms of use and prompt filtering.

- Revenue Management (CEL): DS Team shared revisions for the MTRB Track Optimization process and awaiting business feedback. The Track Optimization pilot is adapting RCI’s MTRB solution to incentivize sailing alignment for sailings sharing substitutable demand. Completed initial design for enhancing TAP Perks automation (that will optimize the gap between Cruise-Only and All-Inclusive Fares). Beginning development of an AB Test to identify revenue-optimizing gaps for the TAP project.

- Revenue Management (SSC): DS Team reviewed MVP elasticity model with SSC RM team and received constructive feedback on elasticity work and PRE pricing change logic. Next steps are to productionize pricing elasticity model for use in PRE and begin BPO planning to optimize pricing gaps through TAP automation (e.g. Port-to-Port vs Door-to-Door fares).

- Supply Chain: Updated CAR documents in preparation to share with leadership teams, productionized Uniform Demand Forecasting models, and implemented Dynamic Feature Selection based on relative feature importance for Silversea Demand Forecast (using SHAP). Next steps are to continue preparation for a CAR submission and enhance Health Demand Forecast models.

- Win-on-Waste Forecasting (FPMS): DS team completed feature engineering for guard-rail model and actively experimenting with different approaches for forecasting bread and butter products. Team will finalize our forecasting approach for the Main Dining Room by our November 7th deadline.

Concerned

- Loyalty: Current available spend for SSC only includes ticket revenue data. Data Engineering is actively working through a process to assign onboard spend to SSC Consumer, but delays in incorporating onboard spend may delay timelines for fully integrating SSC into the Loyalty Simulator.

CEL
Recently Completed​
MTRB Round 3 Feedback from Leadership​
MTRB Round 2 Code Changes​

In Progress​
Elasticity Model Addt’l Granularities (EUROPE, CARIB)​
Mandatory Occupancy – Initial EDA​
TAP Perks 2.0 AB Test Construction​
GTY-Lead Trade-Up Models (Story Generation)​

To Begin​
TAP Perks 2.0 AB Test Construction​
GTY-Lead Trade-Up Models (Model Development)​
Mandatory Occupancy – Algorithm Development​
Baskets Web Data – Story Generation​
SPI CEL-specific Rework​


RCI
Recently Completed​
FIT berthing ICON Class addition + unique logic​
PRE Output Table Fixes & Cleanup​

In Progress​
SPI -- Sailing Management Factors​
Additional Elasticity Model Upgrades (MLFlow, Re-Training, Metrics)​
GTY-Lead 2.0 (Meta, CatClass, WTS) Model Story Generation​

To Begin​
SPI – Production Model and Reports​
SPI – Findings Integration into Data-Driven TAP Groups​
Data-Driven Mandatory Occupancy​


SSC
Recently Completed​
Initial Feedback of Elasticity Models and brainstorm for PRE logic​
Code changes to prepare elasticity models for production use​

In Progress​
BPO : ESS Fare Class – Initial Analysis​
Round 4 Code Changes​
PRE Integration of Pricing after Promos​

To Begin​
Dashboards and Reporting for PRE Recommendations​
BPO: P2P vs D2D​
BPO: Category Gapping​
BPO: ESS Fare Class Optimization​


OBR
Recently Completed​
Cabanas Elasticity Model + Feature Store Code Updates​
Introduction with CEL OBR team​

In Progress​
Cabanas Dynamic Pricing Algorithm / Optimization – Production Code Development​
Cabanas Dynamic Pricing Algorithm / Optimization – Algorithm Development​
Cabanas Dynamic Pricing Algorithm / Optimization – Output Review​

To Begin​
Dilution Model Improvements​
Increased Cabanas Optimization Granularity​
Drink Package Price Optimization​

PROPEL

- Deployment of SM and SI to dev.

- Adjustment to scheduling table: there was a bug that made prd and dev point to the same table.

- Offering table updated with id for more robustness.

- Migration of offering config to SharePoint List [In Progress]

- Addition of new Business Rules for Midpoint of cruises [In Progress]

RMA

- Frameworks:

  - Group Gapping framework testing completed and will be live by end of week

- Unity Catalog Migration:

  - Identified and fixed missing references from prior migrated tables and removed them from the hive metastore: icslmd_companion, market_groupings, v_df_categories, met_products.

  - Remove unnecessary copy data activity for icslmd_companion_load, which wasn't being used anywhere.

  - Pushed back to next week: Deploy changes to code to finalize the migration and cleanup for Input_FutureTrack and Input_TrackShares copy data activities.

  - Started converting projects to use Unity Catalog versions of vcap_daily_extreme and vcap_daily_snapshot.

HIRING

- FTE:

  - Interviewed Reza: DS profile so will fall on Mert to hire, not for MLOps. Since Reza is Atefeh's husband there is some HR nuance with both of them reporting to the same boss or working on the same team/project, which was the driving factor for him to be in MLOps.

  - 3 interviews for next week.

- Contractors:

  - Capgemini Build contract: Javier Buitrago starting on Oct 11.

CHATGPT:

- Update to Terms of use and removal of prompt filtering (in progress)

OTHER:

- In progress: Preparing Git, env separation, and Databricks Asset Bundle (DAB) plan and training for DS team to transition new projects to use DABs following git standards, especially for new hires.

Bug fixes and improvements to digital twin model framework.

Adding multivariate feature support to curve fit package's spline regressions.

Progressing with conversion of dynamic fuel oil consumption models for diesel generators using the newly developed digital twin model framework.

Completed realtime data streaming implementation for MIAP API.

Updating fuel curves in preperation for F1.0 2025 fuel forecast. Completed initial round on all ships and performing parameter tuning of individual ships.

Continuing interview for MIAP Sr. DE, Sr. ML, Sr. DS roles

MEDALLIA COE
Implemented 4 topic classification approaches. The team will proceed with LLM & GCN combination for initial POC. The team is began working on analytics queries and dashboarding.

LOYALTY
The team is working to implement a new clustering model.

EMAILS RECOMMENDER
Created an ETL which updates all Product Recommendation data including product image url, inventory, interaction features, descriptions,etc. Continuing to work with ecommerce to transfer data to Salesforce.

WOW
Planning an approach for the bread and butter forecasts. Feature engineering completed for Guard rail model. Worked on Data validation tool record counts functions and row level validations.

TARGET SETTING
Compiled initial findings into a draft report sumarizing the feature importance of Medallia metrics as it relates to NPS. Met with Royal Guest Strategy & Analytics that expressed interest in using the Celebrity Target setting model for 2025 KPI setting for Royal ships

PORT MAPPING
Met with stakeholders to present Port Mapping tool which was met with excitement. Working towards mapping CruiseMapper ports as POC 

LEAD PRIORITIZATION – BKTOCX
Retrained BKTOCX model with initial performance results showing conversion that is above expectations. The team is continuing to validate model performance with expectations that there may be target leakage.

LEAD PRIORITIZATION – CTI
Working on framing the code structure for Celebrity Lead Prioritization project based on RCI implementation.

LIVEPERSON
Fixed Liveperson pipeline which were previously showing data discrepancies.

RCGGPT
Senior leadership alignment has led to the PII check no longer being needed for RCGGPT. Additionally RCGGPT disclaimer needs to be adjusted.

LEGACY MEDALLIA DASHBOARD
The Legacy Medalla Sentiment dashboard was fixed prior to being shared with Alec Brinn.

APP ANALYSIS FOR INCREMENTAL REVENUE
The team was asked to explore whether the App is having an incremental impact on revenue or if revenue from App is primarily driven by channel shift. Currently exploring regression based analysis and exploration of channel shift.

GSCBP:

CAR Planning:

·       Have been working on updating the CAR word document to ensure the language and numbers match the excel file.

·       So far have updated the CAR word document through 7 out of 18 pages.

Next Steps

·       Finish updating word document and present the updated version to our stakeholders.

Silversea Demand Forecasts:

Feature Selection:

·       Completed code which performs a stratified sample of 10% of the dataset on the Main Store level (Category).

·       Completed recursive feature elimination with time-series cross validation, ensuring that the test set value for a model, always has a date value greater than in the training set. After doing this for all model builds, aggregated the SHAP values for each model to measure the mean absolute SHAP value for each Main Store and then tested different thresholds where we eliminated features by keeping the features in a dictionary for each Main Store that cumulatively attributed to X% of global SHAP importance at the main store level. Tested thresholds at 85%, 90% and 95%, but none improved MAPE over existing process of not feature selection.

Next steps:

·       Pivoting to doing this same process but instead of at the Main Store level, going to build a different feature set for each Lower Level category level to see if this improves model results.

RCI/CEL Demand Forecast Enhancements

Cost Basis Adaptive Calibration Model

·       New contractor started this week to carry forward the work Kevin has done of building a meta-model to learn from past residuals, but not on a volume of consumption basis, but on a cost basis to calibrate demand forecasts.

·       First step to do this work is to calculate the price at every historical month, using the multi-layer cost calculation process Yan has provided us.

·       We’ve delivered the completed notebook of how we previously built the DART model on a consumption basis and have identified the data sources needed to make the dynamic historical cost calculations.

·       Have had daily touchpoint meetings with an expectation set of weekly progress delivery presentations every Thursday starting next week.

Other RCI/CEL Demand Forecasts:

- Uniform code in production: code pushed in dev-CA branch in dev ops and code running through databricks jobs workflows
  - ETL: Thursdays
  - Demand Model: Friday
  - Guardrails: Sunday
  - Summary: Monday

Next steps

Work on enhancing the Medical Demand Forecast models

E-Commerce:

Maintenance of models:

- Pre-cruise and onboard purchases data gathering and exploring.

Next Steps

- Coordinate with platform team to make Celebrity pre-cruise and onboard purchases data available in alpha

- Precruise and onboard purchases data integration into the models

Loyalty:

Current Objective: include SSC in simulator

- Rework Clusters:

  - Continuing EDA on new spend based clustering algorithm including SSC data. Guests are now assigned to clusters for each sailing based on their behavior over the prior two years at the time of each sailing. This is a large improvement from the point-in-time snap shot clusters previously used that assign guests to one cluster, since individual guest behavior changes over time.

  - The first pass at this is a tri-branded clustering approach, including a variety of spend driving features. Delineation between clusters is unclear, likely driven by large differences in guest spend and behavior across the brands.

  - Next step is to create separate clusters for the brands and compare results.

- Create Spend Model:

  - Created a POC spend model that predicts guest spend based on prior guest behavior as well as itinerary driven features.

  - The prior approach sampled guest spend from the cluster distribution between the 15th and 85th percentiles. This relied too heavily on the clusters and did not account for any itinerary effects or past guest behavior.

  - Initial findings are very promising, predicting guest spend with 28% Mdape in backtested periods for RCI & CEL. The model also weights the contribution of Deloitte's clusters quite low, which validates the new approach further. We expect cluster contribution to increase after the new clusters are deployed.

Concerns:

- The current available spend data for SSC only includes NTR. Data Engineering is actively working through assigning onboard spend to the consumer_id.  Not all features from RCI and CEL are available in SSC data.