Proud:

- App Analysis for Incremental Revenue: DS Team built AI clustering and Regression models to evaluate the revenue impact of the App vs Web. Results to be shared in a Friday readout with leadership and show that single pax cabins booked through App show higher APD over the Web bookings.

- PCP Pricing Automation (RCI/CEL): DS Team presented output of cabanas optimization to leadership and received constructive feedback. Integrating suggested changes into cabanas optimization project and aligned with Data Engineering on writeback capabilities into hybris.

- PROPEL Offers (CEL): MLOPs Team delivered new different business rules (for cabin classes and Loyalty level) based on business feedback and delivered 3 new configurations (i.e. added applicability offer filters based on sail-nights, triggers to send offers at specific times during a voyage, and best practices code-commit tool).

- Revenue Management Automation (CEL): DS Team added additional enhancements to MTRB track optimization model (to incentivize sailing alignment) and presented algorithm to CEL leadership with positive feedback. Continuing to work on GTY-Lead trade-up modeling.

- Revenue Management Automation (SSC): DS Team presented initial pricing elasticities logic and update pricing logic to SSC teams with positive feedback. Preparing to productionize pricing elasticity models and beginning integration of pricing elasticities into PRE pricing recommendations.

- Revenue Management Automation (RCI): MLOPs team pushed Group gapping framework into Production today and actively migrating all data tables for RM into Unity Catalog. DS Team finalized Mandatory Occupancy Design using Data Driven SPI Rules. Continued working on GTY-Lead trade-up modeling, adjusted GTY Replenishment rules to allow more data, and completed different PRE/SPI fixes.

- Supply Chain: DS Team delivered new reporting functionality to report historical MAPE by Subcategory over time. Working on enhancing our Health forecasting models and transitioned MVP Uniform Demand Forecasting models into production. Team is actively working to submit CAR by end of month or early next month.

Excited:

- E-Commerce Guest Targeting: DS Team Added Pre-Cruise and Onboard Purchases of Features to Guest-Targeting Models and beginning validation. Pending successful validation, will migrate these new models into Production.

- Generative AI CoE Pilot (Medallia): DS Team continues working on delivering the LLM-generated UI experience that will contain analytics (aggregating sentiment, topic counts, etc) and summary reports.

- Lead Prioritization (Contact Center): DS team adapting RCI’s lead implementation code-base for CEL.

- Marine Operations: DS Team continuing to work on new digital twin model framework and implementing engine-fuel models for fuel forecasting. Also, team identified MIAP as cost savings alternative to "Sail Plan" companies IoT platform. Sail Plan provides CO2e analytics which reduces calculated CO2 emissions by installing sensos on engine exhaust pipes and direct measurement of CO2 instead of converting fuel consumption to CO2 measurements. Free pilot project is starting on one ship. Cost savings (TBD) compared to using Sail Plan's IoT platform to collect data.

- NPS Target Setting: DS Team developing a Multi-Modelling NPS Forecasting model and Model Explainability metrics to help business understand the NPS forecasts. Business expressed confidence in our forecasts and pending last round of validation, is planning to use DS targets for 2025.

- PCP Production Recommendations Engine: DS team working on "For You" recommender and transferring MVP stock product recommendations + product data attributes into Salesforce for use by the Email team.

- Win-on-Waste Forecasting: DS Team delivered forecasting models for Coastal Kitchen and Giovanni’s specialty dining venues. Beginning testing for guard-rail modeling and 8-day forecasts for Main Dining Room for an early November delivery.