Proud:

- GenerativeAI Medallia Pilot: DS Team delivered multiple ad-hoc Guest Survey summaries this week for Hotel Operations (e.g. VIP Casino Guests, Guests Affected by Plumbing Issues on January sailings for Oasis of the Seas) and completed enhancements to the Medallia GenAI app (e.g. enabling users to create ad-hoc summaries based on point-and-click interactions, compare good vs bad sailings). Actively working on a novel approach to identify drivers with LTR using a ngrams-based model and create summaries for new guest survey data (i.e. Qualtrics online surveys and others surveys used by the CEL Consumer Insights teams).

- Loyalty Pilots: DS Team delivered a preliminary Power Analysis to determine sample sizes and feasibility for Pilot 3 (Point Rewards) and a break-even analysis for success on Pilot 2 (Currency). Power Analysis for Pilot 3 will be presented at next week’s Loyalty Steerco and team actively working on follow-up questions raised by EC this week.

- Marine Insights Analytics Platform (Global Marine Operations): DS Team detected a 600kW anomaly in Summit’s HVAC System and worked with shipboard engineering teams to resolve the issue, resulting in $330K savings. Team also completed IoT tag mapping for 3 additional ships (VY, MA, and NV). Beginning to adapt existing performance monitoring solutions to these new ships and continuing development for Speed/Propulsion, Boilers, and Anomaly Detection models.

- PCP Recommender System (Digital): DS + MLOPs Team also delivered a seamless model parameter refresh mechanism in the Databricks Endpoint Serving API, ensuring uninterrupted API operations and setup a collaborative Postman workspace to share API parameters with the Digital teams.

- Royal Community (Digital): DS Team delivered analysis indicating that average pre-cruise revenue increases with App Engagement (i.e. number of visits) based on different segmentation, correlation and regression approaches.

- RCG-GPT: MLOPs team tentatively preparing a soft-launch of TechGPT on 2/14, which will include code generation and file upload functionality (.txt and .docx). Team also created a FAQ on the GenAI CoE page to include for the upcoming launch announcement.

- Revenue Management (CEL): DS Team delivered enhancements to the MTRB Sailing Alignment Track Optimization model (i.e. improved booked position fits). Prioritizing updating CEL’s Pricing Elasticity model for next week and actively working to deliver FIT/GTY Berthing and Category-Gapping (GTY-lead) optimization models.

- Revenue Management (RCI): DS Team delivered (a) a PRE Price-Change Tracking tool to help Revenue Management teams diagnose and explain abnormal pricing-recommendation and (b) an exploratory analysis on optimal T4 Pricing Gaps. MLOPs successfully tested Databricks Asset Bundles in QA and presented demos on the Automated PR Framework to Data Science and Data Engineering with positive feedback. Next week, MLOPs team is planning to deliver the Databricks Asset Bundles functionality into production, which will greatly simplify workflow management between Databricks and ADF. DS team actively working on an Overselling Risk Analysis + Model, Elasticity Model enhancements, and integrating business feedback on the team’s T4 pricing gap analysis.

- Win-on-Waste (WoW): Extended coverage of FPMS Demand Forecasting to an additional specialty dining venue (150 Central Park). Actively developing a new Stacked Demand Forecasting Model approach for improving FPMS demand forecasts and incorporating Queue Control data into FPMS forecasts.

Excited:

- CLTV: DS Team performed critical maintenance on CLTV data pipelines to ensure RCI/CEL CLTV datasets could be used effectively by other business. Jason Liberty has requested to be briefed on the CLTV project in advance to the EC Retreat and Investor Day events. Next week the Corporate Planning and DS team will be presenting to Laura Hodges and Michael Figgis with follow-up meetings to be scheduled with Jason, Bayley, and Bert.

- E-Commerce: DS Team enriching guest booking propensity and spend-forecast models based on interactions with guests through sent-emails. After these enhancements are completed, models will be enriched with direct mail interactions and latest Epsilon spend data.

- PCP Pricing Automation: DS Team refining AB Testing methodology and adapting Cabana’s Pricing Recommendation Engine for CEL, which requires significant modifications to work with CEL product codes.

- PROPEL: MLOPs team actively working on developing placebo “Awareness” offers. This new capability will enable CEL to deliver PROPEL offers to all guests, while still maintaining a small control group to measure offer lift. Also working on additional cabin-related exclusions at the offer-level that can be set either permanently or by sailing.

- Revenue Management (SSC): DS Team continues to actively collaborate with Data Engineering and business teams to ensure PRE Pricing Recommendation are compatible with the pricing upload process to Res2.0 (SSC reservation system). The multi-department team expects to be ready to test the new pricing upload functionality soon (within the next month).

- Supply Chain: DS Team completed migration of 5 datasets from Synapse to Unity Catalog (in preparation for Synapse’s upcoming retirement in March), completed excel documentation for 8 pipelines, and finished integrating CEL-specific data for uniforms. Team to begin building Base-Rate reconciliation finance tool for Silversea and add enhancements to reporting datasets for Uniforms/Health.