Proud:

• CLTV: DS team delivered an initial CLTV guest segmentation model, creating 22 distinct guest personas. Findings are intuitive (families, high occupancy, age etc.), but the modeling suggests existing business logic to create guest segments can be optimized. Cory Needle has requested the new guest segments be socialized with RCI/CEL leaders (Figgis, Kara, Goldner, Scheiner, Brian and Craig) prior to the next CLTV-Steering Meeting.A CLTV guest segmentation model for CEL will be completed by end of this week (5/2). Corporate Planning and Data/AI Teams also aligned with Onboard Revenue + Revenue Planning on next steps to develop a CLTV-CAR.

• E-Commerce (Customer Targeting): DS team delivered market-level scoring reports on Dashboard and integrated lead-scoring thresholds into Databricks Genie. Exploring additional markets for extended scoring coverage and will refine lead-score thresholds based on business feedback.

• Global Marine Operations (Energy Performance Monitoring): DS + MLOps team saved $7,500 per month by identifying issues with CEL Apex’s Air Handling Units and completed Tag Mapping for Machinery Pumps for 3 ship-classes (QN/OA/NO). Actively working on enhancing service power models and monitoring performance enhancements.

• PCP Pricing Automation: DS Team completed enhancements to the Drink Package pricing elasticity model. Team plans to deploy finalized model within next two weeks and is actively enhancing the Pricing Recommendation algorithm (using the updated pricing elasticities & guest demographic forecasts, and now exploring dilution + trade-up effects).

• Revenue Management (CEL): DS Team delivered new enhancements to GTY-Lead optimization model with positive business feedback. Actively working on delivering elasticity enhancements, FIT Reberthing & Mandatory Occupancy Inventory Automation, SPI model enhancements (to improve applicability for the CEL Brand), Inter-category Trade Up models, and Evergreen Testing Analysis. This week teams began planning with RM leaders on the next 2025 RCI & CEL RM CAR submission, which will be bi-branded and responsible for creating an additional +$15M in incremental ticket revenue for CEL.

• Supply Chain (Forecasting & Finance): DS team delivered (a) Warehouse Depletion models to allocate warehouse stock to SSC ships based on average consumption, (b) key datasets for an Inflation Dashboard & Finance Tool for RCI/CEL (with positive business feedback), (c) Order Creation validation analysis (identifying data flaws that Supply Chain is fixing), and (d) adding enhancements to Uniforms and Medical POS Consumption models. Team actively socializing Inflation datasets with additional business teams, finalize depletion models and will complete guard-rail modeling for Uniform forecasts.

• Text Summarization Report (Medallia/Qualtrics Guest Surveys + Legal Briefs): This week the team implemented a fleet wide email report that summarizes 100-200k words into 100 positive and 100 negative words for each ships latest sailing, pending further review from leadership. DS Team delivered PoC SEAT web application for Legal teams, which includes a chat interface for business teams to ask questions about recent Legal briefs. Received highly positive feedback from Ernie and next steps will be to present to Alex. Team actively working on a large backlog of tasks for the App (primarily geared around Driver Analytics & Sailing Diagnosis tabs) and 2 new high-value datasets (meta product-month aggregations and subtopic reporting).

Excited:

• Contact Center (ConversationalAI, Lead Prioritization, Workforce Planning): CCAS team reworked Cresta AB testing plan due to recent workforce attrition and delivered new disambiguations for RCI/CEL (General, Group) and 5 New FAQs. DS team migrated BK2CX models to a new Databricks environment with write-access to Siebel, which included model retraining, scoring validation, and lead export testing. Next steps for DS Team are to tackle two additional lead sources which must be delivered in conjunction with BKTOCX based on latest conversation with IT. CCAS teams are updating Cresta AB Test experimentation dashboards and adapting CEL Conversational & Traditional IVR for River Cruises. Also scheduled a kick-off business planning alignment meeting next week to align on business requirements for a workforce planning tool.

• Loyalty (Pilot Design): DS team aligned with E-Commerce Business Intelligence team on relatively poorer spend-indexing by our multi-branded customers, which will be presented soon to the STEERING committee. Also updated choice benefits pilot to account for STEERING committee feedback. This includes reverting back to 5% minimum effect size for RCI, but a 10% minimum effect size for CEL is necessary for CEL given the limited population.

• New Build (Discovery Design Support): DS team aligned on supporting RCI New Build teams to support ongoing Discovery ship design by developing (a) a load-factor simulator model (using ship demographics) and (b) a restaurant venue utilization optimization tool (given itinerary, time of day, and voyage phase) to help New Build teams optimize venue size.

• Revenue Management (RCI): DS team productionizing GTY-Lead Optimization model and continuing to work on a rigorous SPI analysis into key sailing management factors that identify highly profitable sailings and to share updated findings next week. DS + MLOPs team also actively working on delivering elasticity enhancements, elasticity-based track optimization, refinements to the ADA Compliance berthing automation, Inter-category Trade Up models, and T4 Testing Design. This week teams began planning with RM leaders on the next 2025 RCI & CEL RM CAR submission, which will be bi-branded and responsible for creating an additional +$50M on incremental ticket revenue for RCI.

• Revenue Management (SSC): DS Team delivered PRE optimizations and actively working on PRE A/B Testing Design with SSC Business Teams.

• Win-on-Waste (FPMS Forecasting): DS team completed forecasting enhancements for Specialty Dining venues, which are being transitioned to QA to compare against performance of Production models. Actively enhancing forecasting models for Main Dining Room venue and delivering data enhancements for FPMS (i.e. exposing venue guest count forecasts for chefs).