Proud:

• CLTV: DS and Corporate Planning teams presented AI-enhanced CLTV guest segments for RCI to Kara and Figgis this week with constructive feedback focusing on CLTV segment value (over time and seasonality) and requests for democratization of the enhanced CLTV segments throughout the business. Next week the team plans to present the AI-enhanced CLTV guest segments for CEL to Brian Rosenthal, Craig Hardeman, and Michael Scheiner for constructive feedback.

• E-Commerce (Customer Targeting): DS team delivered enhancements for scoring tables to increase personalization and tracking fidelity and for E-Commerce dashboard for rapid health-check and comparability across uplift targeting models. Actively optimizing uplift model performance based on in-market effectiveness with E-Commerce targeted offer campaigns.

• Global Marine Operations (Energy Performance Monitoring & Fuel Forecasting): DS team identified two new energy deviations (400-500 kW increase in Fresh Water usage on BY and 100-130 kW increase in the dimming board on HM) and reached out to shipboard engineers to investigate. Team delivered updated baselines for all Service Power models and added additional analytics tabs for Boiler/Steam/WHR on the GMO Web App. Actively working on enhancing service power & fuel forecasting models.

• New Build (Discovery Design Support): Team secured $100K in capital funding to assist New Build teams on stability modeling for Symphony Revamp CAR. DS team actively working on Load Factor Model for Discovery, but also requested this week by Ed Artilles to assist on pool heating energy cost calculations. Ed's request came from Michael Bailey raising concerns on current pool design for Discovery.

• Revenue Management (CEL): DS Team presented new elasticity enhancements with positive business feedback. Actively working on delivering FIT Reberthing & Mandatory Occupancy Inventory Automation, SPI model enhancements (to improve applicability for the CEL Brand), Inter-category Trade Up models, and Evergreen Testing Analysis. Last week teams began planning with RM leaders on the next 2025 RCI & CEL RM CAR submission, which will be bi-branded and responsible for creating an additional +$15M in incremental ticket revenue for CEL.

• Supply Chain (Forecasting & Finance): DS team delivered an AI-recommended Order Creation Recommendations for RCI/CEL (based on market) and enhancements to the Warehouse Depletion datasets that recommend allocating excess warehouse stock to SSC ships based on average consumption. Team actively socializing Order Creation Recommendations datasets with business teams and optimizing guard-rail modeling for Uniform forecasts.

• Text Summarization Report (Medallia/Qualtrics Guest Surveys + Legal Briefs): Team added new functionality to the Medallia SEAT website, such as optimizing the presentation of email reporting to business teams and storing historical emails in a centralized location for record keeping an. Held workshops with Consumer Insights team and future improvements will focus on improving the Sailing Diagnosis tab (followed by new modeling approaches for the driver analysis).

Excited:

• Contact Center (ConversationalAI, Lead Prioritization, Workforce Planning): CCAS team refined AB Testing Methodology + updated Experimentation Dashboards for different call-center workers (e.g. Agents, Supervisors, & New Hires). DS Team is developing a new Offer 2 Cancel (OF2CX) model and tackling two additional lead sources that must be delivered in conjunction with BK2CX based on latest conversation with IT (Partner Guest Relations [PGR] and Siebel Sales Force Automation [SFA]). Team is also working to optimize the speed of CTI lead scoring (CEL & RCI), requiring scoring every 15 minutes, while CCAS teams are continuing to work on Microsoft Co-Pilot Migration and adapting CEL Conversational & Traditional IVR for River Cruises.

• Live-Person Chat Evaluation (E-Commerce, Contact Center): Over 95% of all 2025 Agent/Live-Person transcripts have been processed using Siren with remaining transcripts being slated to be completed over the weekend. The results will be used for comparative analysis and active monitoring of Guest Intents for Agent & Live-Person calls. Both E-Commerce and Contact Center teams have expressed strong interest in developing out SEAT implementations this year (like Medallia/Qualtrics surveys and Legal Briefs) and we are evaluating feasibility to submit a 2025 CAR.

• Loyalty (Pilot Design): DS Team developed an improved matched-pair design to select treatment and control samples for the Choice-Benefit pilot, taking a multi-stage clustering approach on relevant indicators of booking propensity. Also shared early “peaking” results with Loyalty teams for the “Spend 2 Save” pilot, and there is no discernible change in PCP spend on RCI & CEL (BY) sailings, while CEL (RF) sailings appear to be showing a tentative spending lift.

• PCP Recommendations: DS Team actively developing enhanced “For You” recommendations, which would enable Digital teams to filter recommendations to specific categories. Exploring the opportunity to build a recommender for non-revenue products, which would recommend  tailored experiences to guests with open-time slots on their calendars.

• Revenue Management (RCI): DS team productionizing GTY-Lead Optimization model and continuing to work on a rigorous SPI analysis into key sailing management factors that identify highly profitable sailings and to share updated findings next week. DS + MLOPs team also actively working on delivering elasticity enhancements, elasticity-based track optimization, refinements to the ADA Compliance berthing automation, Inter-category Trade Up models, and T4 Testing Design. Last week teams began planning with RM leaders on the next 2025 RCI & CEL RM CAR submission, which will be bi-branded and responsible for creating an additional +$50M on incremental ticket revenue for RCI.

• Revenue Management (SSC): DS Team actively working on PRE A/B Testing Design with SSC Business Teams. Requested this week by RM and Contact Center to work on an exploratory analysis to evaluate whether travel agencies are taking advantage of double-dipping commission fees for SSC. Next week will have discussion with RM about a CAR amendment to extend the current SSC RMA CAR by 12 months.

• Win-on-Waste (FPMS Forecasting): DS team actively testing forecasting enhancements for Specialty Dining venues against performance of Production models. Also enhancing forecasting models for Main Dining Room venue (including addressing cold-start problems) and delivering data enhancements for FPMS (i.e. exposing venue guest count forecasts for chefs).