## Weekly Executive Update (Expanded Base Report)

- AXIOM / Voice 360 / Guest Insights: Delivered multiple production-grade email and reporting enhancements across Port, Shorex/GSO Safety, Silversea, and Royal Beach Club. Phase 2 cost optimization for Safety emails is now live end-to-end following model redeploy and duplication bug removal that had been driving ~10x cost inflation. These changes materially improve trust, cost efficiency, and executive usability of Voice 360 outputs across brands. Teams are upgrading reasoning models for improved attribution accuracy, resolving remaining Silversea composite-score reconciliation gaps, and extending standardized reporting to additional products and routes.

- Contact Center: Progressed two distinct but complementary initiatives: contact analytics and workforce planning. On analytics, the team restarted IVR survey topic extraction after resolving prior design and data issues, deliberately narrowing scope to complaint-level, bullet-point outputs to increase signal quality and operational usefulness. Time-to-Topic analysis also advanced, measuring how many days before sailing guests call by issue, creating a practical foundation for proactive deflection and demand anticipation. Separately, workforce planning progressed with the Royal “Run Your Own FTE” application nearing a functional prototype, including completed data ingestion, validated core datasets, and integrated Erlang staffing models for in-app headcount simulation. Forecast outputs remain paused pending stabilization of historical data following the Genesis migration. Teams are reproducing the 2024 baseline once data stabilizes and preparing a stakeholder POC that links topic-driven call demand to staffing scenarios.

- Customer Lifetime Value (CLV): Advanced CLV industrialization by validating refreshed Customer360 stage tables and systematically auditing channel mix, PCDs, passenger counts, and net ticket revenue inputs to ensure economic integrity. Engaged Corporate Planning to deconstruct cost-of-acquisition logic into reproducible, SG&A-aligned components and built Sankey diagrams that make allocation flows transparent and reviewable. This materially improves confidence in customer-level profitability signals used for planning and strategy. Teams are finalizing column selection for the CLV final table, quantifying cancellation impacts, and integrating refined cost logic into production-ready CLV outputs.

- Digital – MyCruise Recommender / Product Recommendations: Demonstrated step-change recommender quality through new product clustering, delivering ~10x offline lift versus baseline and confirming guest segmentation adds measurable value relative to non-segmented approaches. End-to-end MLflow instrumentation, finalized metrics notebooks, and LLM-based persona explainability materially improve experiment governance and business interpretability. These results move the recommender from exploratory optimization to impact-ready capability. Teams are completing large-scale offline backtests, integrating multiple propensity models into the reranking layer, and preparing production validation once ETL integration and online testing are unblocked.

- E-Commerce – Customer Targeting: Closed multiple high-risk data leakage vectors in app usage and journey clustering features, including temporal anchoring issues and population/sequence leakage that directly encoded booking outcomes into features. Built a centralized feature-visibility dashboard to audit feature importance, stability, and usage across dozens of models, eliminating blind spots created by dynamic feature selection. These actions materially strengthen model integrity and regulatory posture. Teams are retraining models with corrected logic, finalizing disparate-impact audits, and continuing ingestion validation for new features before any production expansion.

- IBP Supply Chain: The BY AI pilot continues to show clear operational and financial value, with AI forecasts consistently below budget and requisition quantities down 13.7% since Phase 2, confirming real onboard behavior change. Forecast accuracy is improving quickly, adapting to operational changes (including menu updates) within roughly two weeks, strengthening trust and adoption. Senior Celebrity stakeholders expressed strong satisfaction with both results and clarity of the operating model, supporting expansion to additional ships. Override behavior remains the primary value leakage, but new real-time dashboards now expose SKU-level override decisions, enabling active correction. In parallel, the team moved SSC V6 into production shadow mode for direct comparison against V5, stood up Marine Consumables as a new forecast line of business, and advanced Finance and Supply refactors with parity gates to surface divergence versus legacy systems. Teams are tightening override discipline, expanding the pilot, validating V6 vs. V5, backtesting Marine, productionizing the executive dashboard, accelerating Crunchtime integration, and closing parity gaps—while staying focused on food (≈95% of value) before expanding scope.

- MIAP / Marine Operations / Digital Twin: Completed migration of all MIAP repositories to GitHub with reusable deployment templates and resolved newly surfaced security vulnerabilities, materially strengthening platform resilience and scalability. Delivered improved turbine and fuel forecast models, anomaly investigations across HVAC, chillers, and power systems, and laid groundwork for live asset management dashboards aligned with Marine leadership priorities. These advances reinforce confidence in Digital Twin outputs used for financial and operational planning. Teams are stabilizing remaining data issues, improving model fidelity, and preparing production releases for fleet, security, and finance stakeholders.

- Newbuild / Enterprise AI Observatory: Aligned Newbuild leadership on a pragmatic, bottom-up AI strategy grounded in deep process understanding rather than top-down transformation. Identified highest-ROI opportunities in compressing design iteration cycles, automating repeatable deliverables, and capturing meeting-driven knowledge into a centralized Enterprise Observatory spanning Workfront, SharePoint, and transcripts. CAR planning clarified capitalization paths, resourcing needs, and cost controls. Teams are clustering 30–40 use cases, engaging business owners, and advancing CAR and funding coordination to move from vision to execution.

- PCP Pricing Automation: Reached production readiness across several core workstreams, including validated web price scraping at enterprise scale, conversion-based PRE approvals, ShoreX categorization completion, and material progress on targeted offers, dilution modeling, and track-based recommendation scalability. Data quality fixes and SharePoint automation hardening reduced operational friction and analyst rework. These deliveries materially improve pricing signal quality and automation readiness across brands. Teams are deploying consolidated pipelines, scaling targeted-offer testing volumes, and presenting dilution models to brands to unlock broader automation.

- PROPEL (SSC & CEL): Submitted the SSC PROPEL CAR and will be exploring non-paper options for delivery as part of the pilot. Strengthened experimentation credibility by hardening measurement pipelines, correcting offer-loss root causes, and advancing production-grade workflows with improved time handling, validation, and scheduling logic. Refactors moved pipelines to booking- and passenger-level grain, improving stability and auditability as PROPEL scales. Teams are resolving remaining deployment blockers and preparing measurement and scheduling upgrades for production rollout.

- Revenue Management (RCI & CEL): This week focused on tightening the path to full PRE approval by improving model credibility and simplifying how pricing decisions are made. Demand and elasticity work was materially strengthened to ensure price–response behavior is realistic, quad behavior is properly handled, and outputs better reflect how guests actually book. Fleet-wide validation is now underway for Celebrity, shifting confidence from small samples to performance at scale. Category Gapping 3.0 moved forward with a production-ready validation framework that enforces proportional consistency across models and significantly reduced violations. Senior RCI planning sessions aligned on clear direction: simplify pricing rules, rely more on actual price-paid signals, reduce rigid category gaps, and let demand drive adjustments across adjacent categories without suppressing premium demand. Teams are completing validation runs, finalizing remaining rule refinements, and operationalizing the simplified pricing direction to enable scalable PRE adoption.

- Revenue Management (SSC): Strengthened PRE governance and pricing execution. The Silversea PRE tracking dashboard is now live, giving stakeholders clear visibility into recommendations, actions, and test results so adoption and rule compliance can be actively managed. PRE promotion integration progressed into QA by incorporating post-promotional pricing into model inputs and improving pause controls for operational realism. Upper-suite pricing also advanced through focused analysis and a revised pricing approach that preserves category gaps while improving early-season demand capture. Teams are completing QA, finalizing suite pricing inputs, and tightening dashboards to support scalable, governed SSC pricing decisions.

- Win on Waste (WoW): This week Win on Waste surpassed $100M in cumulative food waste savings, confirming the program has moved well beyond pilot into a durable, enterprise-scale capability. Momentum continues in 2026 as FPMS expands across more venues and ships, translating analytics into sustained operational behavior change and consistent savings rather than one-time wins. The team this week completed core MDR Interport ETL and POS orchestration, advanced guardrail orchestration into testing, and began refactoring Windjammer pipelines onto a standardized, parameter-driven architecture that removes ship-specific logic and reduces operational fragility. In parallel, multiple forecast variance issues across ships were resolved through direct operational support, stabilizing outputs and reinforcing onboard trust. Teams are finishing guardrail and rules integration, continuing venue and fleet expansion, and reinforcing operational discipline so WoW savings compound as coverage scales.