Weekly Update — Rafeh & Matt

Week of June 5, 2026

• Axiom — Voice 360: Brought all three Meta Data Framework pipelines into production running daily at 8 AM ET—closing a multi-month automation effort—and completed the historical bullet-points backfill through 2025. Delivered a major UX overhaul to the 3D ship model (multiple clustering options, critical-cluster scoring, click-to-LLM cabin analysis), QA'd the ship-insights report for potential senior-leadership use, presented the Shorex GSO Safety AI email to the RCI/CEL Public Safety Officer meeting, and delivered the Xcel and Solstice Celebrity operations reports. Team is completing the Carroll port-email action items, scoping automated per-ship report generation across the fleet, validating the Freedom of the Seas guest-logs report with the business, and queuing Axiom Ship Scorecard changes.

• Contact Center: Completed end-to-end validation of the 30-minute “Run Your Own FTE” simulator across all workflow steps and confirmed core model accuracy via an independent Databricks backtest, isolating a remaining FTE output discrepancy to the app/integration layer rather than the model; on Project Siren, revived the CCAS booking-ID extraction job and the trade-segmentation lead-scoring pipelines. Team is fixing the app-layer FTE discrepancy, completing cross-resolution scenario comparison, integrating the 30-minute mode into production, and resolving upstream data-engineering dependencies blocking the Siren pipelines.

• Customer Lifetime Value: Aligned with the Transformation Hub to ingest a transformed EPM output carrying Catalyst's nearest pax-level allocation directly into the CLV pipeline, built violin-plot APD buckets via KDE local minima to profile top-APD RCG guests by income and wealth, and aligned with Corporate Strategy on a June deliverable: a brand-by-region yield and revenue forecast for 2026–2031 with confidence ranges and an over/under-performance signal. Team is validating Data Solutions' POC source table and Revenue Planning's corrected 2025 test tables (now under 1% delta on pax and NTR), and acquiring industry capacity and fleet-model data for integration.

• E-Commerce — Customer Targeting: Completed a full disparate-impact audit across all scoring models (BP, PCP, PHML, Uplift, NBO) to assess NY AI price-discrimination law compliance, covering age, neighborhood-wealth, lifestyle, and geographic proxies, and confirmed via the model-drift dashboard that newly integrated app-usage features delivered meaningful AUC lifts; also added incremental clickstream ingestion and finished the journey-stage model prediction pipeline. Team is building the legal-review presentation and removing protected features ahead of NY deployment, wiring the long-disconnected clickstream ingestion job into the weekly ETL, and developing four pre-cruise app-engagement features for the PCP models.

• IBP: SteerCo approved the IBP pilot rollout to Summit and Laura requested a plan within two weeks to take the pilot fleetwide across Celebrity and Royal—the week's most significant signal. The Marine Consumables demand model beat its target at 25.0% median error on held-out months with a peer-review-grade IEEE paper and stakeholder summary; the Supply Model refactor and SSC MMS→Crunchtime migration both reached production (the latter closing a 100% silent Silversea data-loss gap), silently dropped FROZEN/CHILL/HAZMAT/BOND load types were recovered across all 44 ships, and the CocoCay forecast guardrail merged to monitoring to protect provisioning on BEYOND's new itinerary. On Claims, delivered a 50-page DPIA and EU AI Act assessment confirming Project TIDES is legally viable at scale as a human-supervised decision-support system, earning strong steering-group buy-in with the Claims Workbench validated as the differentiator. Began scoping a vector database for eCAR with Capital Planning. Team is assembling the fleetwide readiness assessment, dependency map, and resourcing plan for Laura's meeting, productionizing the Marine model and CocoCay guardrail, finalizing TIDES legal boundary conditions and human-in-the-loop governance, and validating SSC consumption/prediction-ratio adjustments.

• MIAP: Re-established alignment with the decarbonization organization through the new UK-based Energy Management team, gaining direct integration into recurring decarb stakeholder forums previously excluded from, and aligned on an Energy AI “Money Map” targeting ~$56.5M in incremental annual energy savings on top of ~$50M already realized, requiring ~$8M capital and ~$2M annual OpEx with three initiatives slated for the 2027 capital roadmap. Completed the AMOS AI agent (LEIF), a specialized agent answering user questions on AMOS and its underlying data, and upgraded the MIAP agent package with a judge agent and output-summarization sub-agent. Advanced charge-air-cooler fouling detection on the Wärtsilä 46F fleet via a physics-plus-ML hybrid model, completed bio/biogas blend logic in the Digital Twin, added chiller, route-mapping, and region-tagging features to the MIAP app, and detected a ~150 kW AHU deviation now approved for ship-side repair. Team is productionizing the V3 charge-air-cooler monitoring pipeline, resolving the individual-chiller model errors, and clarifying funded-versus-incremental elements of the energy roadmap for capital planning.

• Newbuild: Completed a full first draft of the Newbuild AI Enterprise Observatory CAR—roughly 17 pages plus financials requesting $1.6M Capex and approximately $680K–$700K recurring Opex—and circulated it for review, framed as institutionalizing fragmented Newbuild knowledge internally rather than repeatedly hiring consultants, and secured Hani's alignment on the knowledge-retention rationale and Newbuild–Marine Operations linkage. Secured funding agreement from Newbuild IT and Marine for real-time ML on the Hero of the Seas yard energy solution and created an Obsidian-based knowledge repository structured for knowledge graphs. Team is reviewing the draft with Hani and finance, then sharing with Harri and Naf to build support, with the CAR targeted for July submission.

• PCP Pricing Automation: Completed the second targeted-offers pilot through the now-scaled Targeted Offers Hub—~4,651 app/web offers and 5,000 beverage offers at 50% off—with first-day readings showing the test population converting 4X the control, proving a functional targeted-offer capability that drives behavior. Fully migrated the MyCruise recommender to dedicated production Postgres, clearing the prior network/firewall blocker, and enabled production A/B testing with hard-coded business-pick slots and a D3.js-resolved Atlas visualization. Refined the beverage dilution model to ~30% MdAPE with a Memorial Day backtest validating scalability, rebuilt the CEL Beverage PRE model from linear MNL to a LightGBM ranking framework, built the foundational CRF automation tables with an initial automated Waterpark CRF, and the daily target-setting model has run in production since mid-May. Team is isolating high-volume products into a separate dilution model and advancing to demand modeling, debugging the Beverage PRE feature store, productionizing improved recommender models and segmentation, finalizing Waterpark CRF validation with the business, and preparing a target-setting forecasting-accuracy readout.

• PROPEL (CEL): Confirmed measurement data is sound after correcting a deeply flawed BCG base dataset that duplicated offers and failed to account for last-minute cancellations, unblocking Celebrity's ability to measure offer conversion and lift. Hardened production by resolving concurrency write failures, eliminating offer-mapping conflicts, preventing duplicate WiFi offers for bundled guests, and optimizing Spark performance in assign-offer logic, while expanding system documentation across concurrency, deployment, and information architecture. Team is building an offer simulation/validation application with scalable backend architecture, permissions, logging, auditability, and flexible rule configuration.

• Revenue Management (CEL): Finalized the demand model and all deployment requirements and pushed it to QA and production, fixing elasticity-curve boundary spikes and confirming no temporal leakage via walk-forward backtesting, with PRE go-live expected in two weeks; separately deployed elasticity-based price-change logic with 3% and 5% recommendation scenarios, validated as compatible without downstream changes. Resolved core Category-Gapping optimizer defects—booking shares exceeding 1 from GTY/physical-cabin double counting, Premium-tier over-allocation, and monotonicity gaps—and ran validation walkthroughs with RCI and CEL. Concluded the stale-pricing investigation and confirmed correct behavior after weeks of elevated stale rates, re-established track-optimization bounds on 2025+ sailings using capacity-percentage bounds with sparse-data fallback, and a new constrained cubic-spline smoothing algorithm brought Alaska and Caribbean tracks within SPI range. Team is validating the alternative smoothing algorithm and SPI-based Europe bound revision, building a Data Governance stale-pricing alert, sourcing actual bookings to close a post-production performance-tracking gap, and refining the promo recommendation file for Power BI.

• Revenue Management (RCI): Gained alignment to move the RCI PRE cutoff from 12 weeks-to-sail to 45 days-to-sail starting with Short Caribbean, enabled by a process that dynamically identifies ships and sail dates on Last-Minute Cruise promotions, and drove PRE acceptance above 70% (up from the low 60s) as track smoothing cut erratically-moving track labels from 26% in April to 14% last week; also led a major TAP refactor centralizing shared logic into a new framework package for SharePoint, schemas, training, and IO utilities. Team is reviewing recommendations in the new cutoff window with the Short Caribbean team and preparing change-management content for the Quad Management off-peak link/de-link strategy launching at month-end.

• Revenue Management (SSC): Built a bootstrapping infrastructure to identify optimal coefficient sets for the top-suite pricing algorithm, simulating the full booking lifecycle against legacy SSC pricing methods with binomial demand simulation and sales-funnel attrition to define the treatment group for the upcoming A/B test. Team is running the bootstrapping experiments to select the best-performing coefficients for the A/B test.

• Win-on-Waste: Completed a full cleanup and correction of the Interport pipeline and integrated it with the Specialty pipeline, resolving prior schema inconsistencies, checkpoint failures, feature-engineering errors, and parallel-modeling issues, and added and deployed a new venue, Chef's Table, across the Bar, Restaurant, and Specialty Interport pipelines despite its low-frequency, sparse, ship-varying data requiring custom handling. Team is integrating Portside Barbecue into the Specialty pipeline and addressing the still-pending MDR Interport corrections.