Business Area Updates

- Axiom: Delivered five new dry-dock reports plus one new-build report, expanding ship coverage and further operationalizing the reporting pipeline. Advanced guest-log capabilities with a real-time text-search tool demoed to Hotel Ops, progressing toward SmartService API integration and significantly scaling taxonomy coverage. Improved email report usability through recurrence chips and Shorex OSAT enhancements to make outputs more actionable. Unblocked deployment of the drivers model via Azure Container Apps, returning it to active development, while continuing evaluation of the TikTok pipeline based on near-term signal relevance. Team is finalizing SmartService integration approach, validating drivers-model segmentation experiments, and making a continuation decision on TikTok ingestion based on last-7-day signal quality.

- Customer Lifetime Value: Completed end-to-end historical validation (2017–2025) of the CLV stage table against VCAP MICE, confirming consistent channel logic across brands and identifying ~90K missing passengers attributed to an upstream filtering gap. Advanced the automated SEC-filings ingestion pipeline, strengthening competitive benchmarking and reproducibility of demand inputs. Team is coordinating Customer360 feature attribution, validating upstream fixes, and assessing Epsilon/Medallia data readiness for integration.

- Contact Center: Advanced workforce-planning tooling with multi-scenario comparison ~80% complete, combined LOB planning fully validated, and 30-minute model integration completed pending upstream data stabilization. Improved system reliability through SFTP retry logic, controlled write delays, and parallelized data loading. Team is blocked on Genesys data quality and production issues, with demo and final validation deferred until upstream stabilization.

- E-Commerce - Customer Targeting: Identified a critical clickstream defect merging RCI and CEL data since July 2025, impacting model features; completed root-cause analysis and defined a remediation/backfill plan. Delivered pipeline optimizations and journey-score reporting to dashboards, while continuing alignment with Jakala feature engineering and evaluating Epsilon data transition timelines. Team is executing ingestion fixes, rebuilding clean historical datasets, and preparing feature transitions pending sufficient data history.

- IBP: Achieved a major milestone with the RCI/CCI demand model approved and deployed (June 18), showing ~23–29% accuracy improvements and governed by automated guardrails and fallback logic. Progressed self-improving forecasting infrastructure onto Azure, ensuring reliability, auditability, and automated retraining. Delivered executive dashboard + model registry, improving transparency of model lifecycle and deployment status. Advanced CocoCay and Beach Club demand modeling, improving forecast accuracy via recency blending, guardrails, and guest-driven logic. Team is monitoring first live production runs (June 20), validating guardrail behavior, and preparing SSC model to pass the same activation gate.

- MIAP: Delivered near real-time streaming (0.8–1.2s latency) from ship to Azure PostgreSQL, establishing a scalable real-time telemetry backbone. Built a shared calculation engine enabling consistent real-time and batch processing. Expanded HVAC analytics, identifying ~300–400 kW energy savings opportunities across systems. Team is integrating real-time pipelines into the MIAP app, advancing fuel/CAC tuning, and moving safety AI (SORA) toward QA.

- PCP MyCruise Recommender: Launched Playground web app with ForYou calendar controls, enabling direct stakeholder interaction with recommendations. Unified the ensemble training + auto-retraining pipeline with hyperparameter tuning, significantly reducing manual overhead. Improved coverage for low-volume and niche segments and introduced deterministic clustering for real-time inference stability. Progressed A/B testing and ranking-policy controls, and expanded into booking-level email marketing use cases. Team is completing A/B splitter deployment, integrating Apriori multi-category rules, and enabling business-controlled ranking policies.

- PCP Pricing Automation: Launched the Targeted Offers Hub production app with stratified test/control sampling and improved data validation. Completed CRF automation across key product categories and delivered promotion recommendations at scale (233K recs). Brought the Celebrity scraping pipeline to near-production readiness, reducing runtime materially. Team is resolving remaining edge cases, finalizing production scheduling, and expanding PRE coverage across products.

- PROPEL: Enhanced uplift-model infrastructure with granular measurement tables and improved attribution fidelity, while expanding application UI to replace legacy SharePoint workflows. Identified data inconsistencies in revenue tables, raising traceability concerns under investigation. Team is validating data consistency, completing UI migration, and refining attribution layers.

- Revenue Management (RCI & CEL): Productionized Category Gapping models and optimization workflows, enabling actionable pricing decisions. Improved pipeline stability and accuracy through incremental feature refresh and deployment fixes, and delivered new performance dashboards with strong stakeholder validation. Identified and began correcting elasticity distortion issues impacting pricing curves. Team is validating corrected elasticity outputs, expanding dashboards to RCI, and integrating new demand models into optimization.

- Revenue Management (SSC): Resolved a feature store defect (fare-code filtering) restoring alignment with stakeholder reporting, and progressed a new variance tracking framework suited for low-volume environments. Team is completing validation and preparing production deployment of fixes.

- Risk Management: Continued advancing governance and deployment alignment for TIDE claims workbench, maintaining momentum toward broader rollout. Team is focusing on scaling adoption while aligning compliance pathways.

- Win-on-Waste: No material update; prior onboarding progress continues toward completion milestone.